# Enterprise Agentic AI Agile Framework v4

# A Comprehensive “People and Process‑First” Playbook

**Release Date: May 2025 License: CC BY 4.0**

**Author: Devashish Saxena (devashishsaxena@gmail.com)**

**Purpose:**

End‑to‑end operating model for conceiving, designing, testing, and governing enterprise‑grade agentic AI systems. Assumes the prioritization of business use cases based on potential impact has already been done as a separate exercise.

The framework built is extensive and includes many potential activities at each phase. The intention is to provide practitioners with a comprehensive playbook from which they can adapt their approach based on the context of their specific use case, and the business environment at the enterprise.

**Audience:**

CDO, CIO, CAIO, CDAIO, Product & Engineering Leaders, Transformation PMOs.

**Ensuring Trust in Agentic AI Systems**

Given that agentic AI systems operate with a degree of autonomy and will often interact with real-world systems, data, and potentially critical decisions – it is critical that in enterprise applications there is a strong focus on:

1. **Security**: how is the system protected against malicious attacks (e.g. adversarial attacks, data poisoning, prompt injection), unauthorized access and data breaches.
2. **Reliability and Robustness**: how will the system operate consistently, accurately, predictably, and handle unexpected inputs or failures gracefully.
3. **Bias and Fairness**: how does the system mitigate unintended biases in data or algorithms that could lead to unfair or discriminatory outcomes.
4. **Transparency and Explainability**: how does the end user of such a system understand how an agent arrived at its decisions esp. in certain regulatory applications such as healthcare or financial.
5. **Data Privacy and Protection**: how does the system handle sensitive data such as PII.
6. **Accountability**: who is accountable and responsible for the outcomes of an agentic system? Which human will be held responsible? In traditional systems in the enterprise, IT is often held accountable for performance, reliability, robustness of a system – how does this evolve for agentic systems that are built on a non-deterministic foundation.
7. **Ethical Considerations**: Adherence to ethical guidelines will play a critical role esp. in use cases in health care e.g.

As an example an enterprise trust posture could be reflected as following. However, these could vary based on enterprise and/or use case specific trust needs.

* Security grade: **ISO 27001 mapped**, zero hard‑coded secrets.
* Privacy: **PII redacted at RAG retrieval**; row‑level ACL.
* Kill‑switch SLA: **< 30 s** tested quarterly.
* Model lifecycle: registry with upgrade checklist.

**KPI Dictionary (enterprise‑agnostic)**

|  |  |  |
| --- | --- | --- |
| **Metric** | **Definition** | **Why it matters** |
| North‑Star KPI | Single headline outcome (revenue, risk, experience) | Aligns agentic system design to business value/impact |
| SSAT / NPS | Stakeholder‑Satisfaction score or NPS | Proxy for adoption, quality, or end-user “love” |
| Autonomy % | Interactions fully handled by agent | Shows ROI realization |
| Unit Service Cost | OPEX per completed interaction | Cost baseline and forecast |
| Escalation Rate | % routed to human oversight | Balance safety vs autonomy |
| Latency p95 | 95th percentile end‑to‑end time | Experience service level objective (SLO) |
| Policy Violations | Guard‑rail breaches per 1k calls | Ethics & compliance health |

**Phase‑Gate Calendar (example 16‑week pilot)**

Week 0‑4 Phase 0 🡪

Week 5 Mission Definition Gate

Week 6‑9 Phase 2 🡪 Cost‑to‑Serve Gate

Week 10‑12 Phase 3 🡪 Ethics Gate

Week 13‑14 Phase 4 🡪 Prod Go / No‑Go Gate

Week 15‑16 Hyper‑care roll‑out in pilot mode

Week 17++ Repeat Phases 2-4 in ongoing sprints evolving agents/tools etc.

## Phase 0: Human-Centric Discovery

**Purpose**: Deeply understand the current state: who are the end users, who are the internal actors, what is the current process, how does it perform today, what works well, where are the friction points? Keep in mind the overall objective is to reimagine the process, build agentic AI based automation and drive the **impact** the business seeks, by *removing the friction points* for the end users and the internal actors – the humans.

|  |  |  |  |
| --- | --- | --- | --- |
| Activity | Description | Key Questions | Key Outputs |
| End user journey mapping | For customer facing use cases (e.g. customer support) define current end user journey and understand the different personas and especially where the current friction points are. | Who are the end users? What is their journey today? What do they like about the current journey? Where are their friction points? | End user journey map by phases for different personas: what tasks are performed, where are current friction points, change-impact matrix |
| Current state Process Mapping | Build a common visual baseline of the current business process(es) | Current end‑to‑end flow? Bottlenecks, decision points, hand‑offs? | Swim‑lane map, pain‑point heat‑map |
| Business/Internal Stakeholder & Role Analysis | With the process map in place, capture who (internally) touches each step and their incentives/KPIs | Who does what? KPIs, incentives, friction? | RACI of employee actors, current pain points, change‑impact matrix |
| Baseline Metrics Capture | With roles understood, pull in baseline hard numbers, understand trends | Current “impact” metrics: revenue, NPS or outcome satisfaction and unit service cost | Baseline KPI dashboard (proof of impact), Data quality |
| Waste‑to‑Zero Workshop | Run a fast kaizen workshop – cross functional session designed to identify and eliminate every non-value-added step | Which manual steps can be eliminated before automation? | Simplified future‑state flow with “zero waste”, waste log |
| Knowledge Codification | In cleaned up process, identify the fastest, simplest error-free sequence of steps that achieves the desired business outcome | What is the “golden path” SOP for this workflow? | Canonical SOP deck for prompt/agent design, decision trees |
| Feature Opportunity Sizing | Size the steps for agentic lift (speed, experience quality, risk reduction) using chance-impact or impact-feasibility scoring | Where could autonomous agents lift speed, experience quality, or lower risk? | Impact‑feasibility matrix, prioritized use-case/feature backlog |
| Target‑State Co‑Design | With waste removed, SOPs codified, and opportunities ranked, design the future-state process that agents and humans will co-inhabit. | How must the process evolve for autonomy and observability? | Future‑state blueprint, re‑engineered process(es), and workflows |

**Outcome**: Bundle all Phase 0 artifacts into a **Human First Charter with baseline impact KPIs/metrics** that feeds Phase 1.

## Phase 1. Strategic Agent Blueprint

**Purpose**: Turn the “Human First Charter” from Phase 0 into a crystal-clear, metrics-anchored direction for the first set of agents to be built – defining their purpose, scope and how they will deliver value whilst adhering to the ethical, risk and legal guard rails with clear escalation paths in place to humans as needed.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Activity** | **Description** | **Primary Roles** | **Key Outputs** |
| **Draft Agentic Epics** | Convert each high-priority workflow into a single *Agentic Epic* statement:  • Role (Sales-Assist Agent) • Goal (qualify and route inbound leads) • Tools/Data (CRM API, pricing DB) • Constraints (privacy tier, SLA) • North-Star KPI (lead-conversion rate) • Optimization metric (cycle time) | |  | | --- | | AI Product Owner + Process Owner |  |  | | --- | |  | | Set of Epics—one per candidate agent |
| **Define Success and Guard-Rails** | • Quantify **North-Star KPI (revenue, cost, risk or customer/stakeholder experience) baseline vs target**  • Select 2-4 supporting/operating KPIs (cost-per-unit, SSAT, error rate) • Establish guard rails - document policy, legal, ethical, safety, brand/tone and performance/cost constraints (e.g., no PII spill) • Specify escalation rules (route to human) if confidence thresholds not met | AI Product Owner, Ethics Partner, Risk Lead | **KPI & Guard-Rail Matrix** (one row per KPI, one row per guard-rail; includes target, owner, data source).  **Escalation & Confidence Threshold Table** (links each trigger to the Responsibility Contract owner) |
| **Responsibility Contracts** | For each Epic assign:  • **Agent Owner** (accountable exec) • Human On-Call (real-time override) • Failure Action (auto-pause, reroute) | Product Owner + Ops Lead | Updated Risk Register w/ contracts |
| **Solution Architecture and Tech Feasibility Check** | Align on high-level architecture (single agent vs multi-agent, RAG vs no-RAG, required tool integrations). Quick spike to confirm technical viability and token cost ballpark. | Agent Architect, Prompt Engineer, AgentOps Lead | Feasibility memo; rough infra sizing |
| **Resource and Budget Alignment** | Map required FTEs, sprint count, and infra spend. Ensure the **10-20-70** resource mix is still sensible (ensuring ongoing change/adoption activities) | Program PMO, CFO rep, Product Owner | Updated Cost-to-Serve model |
| **Ethics and Alignment Pre-Check** | Ethics Partner reviews Epics and guard-rails for bias, fairness, compliance. Flags items that must go through **Ethics Gate** later. | Ethics Partner | Pre-check sign-off or action items |

**Outcome**: A formally approved **Strategic Agent Blueprint** comprising of agentic epic 1-pagers, target KPIs, key guard-rails, responsibility contracts, solution architecture, technical feasibility, resource, and budget ballparks.

## Phase 2. Agent Architecture and Integration

**Purpose**: Turn the approved “Strategic Agent Blueprint” from Phase 1 into a detailed, build-ready plan (prompts, memory design, data/tool wiring, security guard rails, and a validated cost-to-serve forecast).

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Activity** | **Description** | **Primary Roles** | **Key Outputs** |
| **Platform and Buy-vs-Build Decision** | Evaluate commercial / OSS agent frameworks (e.g., CrewAI, LangGraph, AutoGen) vs bespoke option. Select the stack that meets guard-rails, latency, extensibility, and TCO targets. | |  | | --- | | Agent Architect, AgentOps Lead, Security |  |  | | --- | |  | | Platform decision note  Risk acceptance if bespoke |
| **High-level Architecture and Memory Design** | Choose cognition pattern (single agent, planner-executor, multi-agent). Define memory tiers (short-term token window, episodic DB, long-term vector DB, audit log) and planning loop/flow. | Agent Architect, Data Engineer | Architecture diagram (planner, executor, memory tiers, tools, observability, security), Memory schema Planning loop spec (plan, act/execute, evaluate, record) |
| **Tool and Data Integration Spec** | List every external API, data product, or RAG corpus the agent will invoke. Document endpoints, auth, expected latency, cost limits, and observability hooks. | Prompt / Tooling Engineer, System SMEs | Toolchain map, Security data-flow diagram |
| **Prompt and Policy Engineering** | Draft prompt taxonomy - system prompt, role/persona prompt, task prompt, function/tool wrappers, fallback prompts, tone guide, policy prompts (PII, ethics constraints). Include inline tags for confidence thresholds and escalation cues. | Prompt Engineer, Ethics Partner | Prompt library (version controlled) |
| **Reusable Asset Library Contribution** | Store new prompts, wrappers, eval configs in a shared Cross-Pod repository; tag with metadata for searchability. | Cross-Pod Guild delegate | Updated enterprise asset catalog |
| **Security and Compliance Design** | Threat-model the agent: auth scopes, rate limits, data classification, audit fields. Map to guard-rails and SOC2 / ISO / HIPAA controls as needed. | Security Architect, Ethics Partner | Threat model matrix, Security requirements doc, Compliance mapping matrix, Ongoing security test plan |
| **Evaluation Harness Set-up (a repeatable test case pipeline)** | Build an automated test bed that objectively scores every new agent build against the KPIs and guard-rails defined in Phase 1 - so failures are caught prior to production.  Configure open harnesses (agentbench, AutoGen-eval, custom test suites) aligned to KPIs & guard-rails. Draft baseline scenarios. | Simulation/Test Engineer, AgentOps Lead | Eval-config YAML / notebook (defines *what* to evaluate and *how*, then acts as the *executor* and *analyzer* presenting *insights* for review) |
| **Prototype Spike and Cost Profiling** | Build a thin vertical slice (happy path only) and run through evaluation harness to sample token, latency, and infra cost. Iteratively tune prompts / RAG chunking. | Architect, Prompt Eng, Ops | Cost-per-call range, Latency histogram |
| **Cost-to-Serve Forecast and Stage-Gate Deck** | Aggregate infra pricing, Ops FTE, 10-20-70 change mix. Verify data-quality readiness and produce “go / fix / defer” recommendation. | Product Owner, CFO rep, Ops Lead | Cost Forecast model, Stage-gate deck |

**Outcome**: A formally approved **Agent Architecture and Integration** deck comprising of architecture, integration, cost forecast model, and data quality readiness.

## Phase 3: Agent Behavioral Stress Testing

**Purpose**: Validate agent behavior against functional KPIs and guard-rails in a fully sandboxed, risk-tiered environment before any end-user exposure.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Activity** | **Description** | **Primary Roles** | **Key Outputs** |
| **Simulation Environment Boot-up** | Spin up sandbox infra, load snapshot RAG, install mocks; seed synthetic user IDs. | |  | | --- | | Test Eng, DevOps |  |  | | --- | |  | | Sandbox environment |
| **Risk-Tiered Test Plan** | Map each tool/data call to Tier H/M/L; assign entry/exit gates | Test Eng, Security | Tiered test matrix |
| **Synthetic and Edge-Case Dataset Build** | Generate happy-path, edge, and stress datasets; include policy-violation probes. | Domain SME, Test Eng | tests/\*.jsonl |
| **Harness Execution and Metrics Capture** | Run evaluation harness across all tiers; collect accuracy, policy, latency, cost. | AgentOps Lead | Raw run logs, metric CSV |
| **Red-Team / Adversarial Blitz** | Human red-teamers attempt jailbreak, PII extraction, cost abuse. | Red-Teamers, Ethics Partner | Red-team report, CVE list |
| **Fallback-Path and Escalation Rehearsal** | Force tool failures, low-confidence outputs; ensure escalation triggers fire. | Architect, Test Eng | Escalation drill report |
| **Reinforcement Learning from Human Feedback (RLHF)** | SMEs label 200–500 interaction pairs; tune model or prompt. | Prompt Eng, SME | Fine-tuned checkpoint / updated prompts |
| **Safety Scorecard & Remediation Backlog** | Consolidate results; tag blockers vs must-fix-later items. | Product Owner, Ethics Partner | Scorecard PDF; JIRA backlog |
| **Ethics Gate Review** | Present scorecard: sign-off, conditional go, or reject. | Ethics Board, Security, Product Owner | Formal Ethics approval |

**Outcome**: Signed **Ethics-Gate approval plus a Safety Scorecard** showing accuracy, policy compliance, latency, and cost all within thresholds—clearing the way for limited human-feedback rollout.

## Phase 4: Human Feedback and Refinement

**Purpose**: Expose the agent to real users in shadow or co-pilot mode, capture subjective trust signals, refine prompts/tools, and prove North-Star KPI lift without compromising safety.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Activity** | **Description** | **Primary Roles** | **Key Outputs** |
| **Shadow-Mode Launch** | Agent runs in parallel to humans; outputs logged but not shown. | |  | | --- | | Ops Lead, Process Owner |  |  | | --- | |  | | Shadow log |
| **Trust UX and Explainability Touchpoints** | Inject confidence score, “why” button, tool call preview into UI. | Interaction Designer | Updated UI spec |
| **User Education and Training Bursts** | 5-min explainer videos, FAQ, slack posts aligned to a holistic training/education plan | Change-Enablement, Process Owner | Training artefacts |
| **Weekly Adoption Huddle** | Process Owner, Ops, Product review SSAT, override count, North-Star trajectory. | Change-Enablement, Process Owner | Huddle minutes, tweak list |
| **Prompt / Tool Refinement** | Apply tweaks from logs + huddle; bump prompt version. | Prompt Eng, Architect | Updated prompts file |
| **KPI Delta Assessment** | Compare live shadow KPIs vs baseline; update Cost-to-Serve forecast if needed. | Product Analyst | Delta sheet |
| **Prod Go / No-Go Review** | Steering committee checks KPI deltas, user-trust signals, open risks; decide. | Exec Sponsor, Product, Security | Signed Go / rollback plan |

**Success factors:** SSAT ≥ baseline, override count trending down, trust cues understood, no unresolved Sev-1 issues.

**Outcome**: Production Go/No-Go decision backed by live SSAT, override, and cost data; updated prompt/tool version frozen for GA rollout.

## Phase 5: Deployment, Operationalization and Continuous Alignment

**Purpose**: Gradually roll out full autonomy, operate the agent under defined SLOs, and maintain performance through continuous drift detection, value realization reviews, and model lifecycle governance.

|  |  |  |  |
| --- | --- | --- | --- |
| **Key Activity** | **Description** | **Primary Roles** | **Key Outputs** |
| **Gradual Roll-Out Plan** | 5 % → 25 % → 50 % → 100 % traffic over “n” weeks with rollback checkpoints. | |  | | --- | | AgentOps Lead, Process Owner |  |  | | --- | |  | | Roll-out program plan |
| **Observability Dashboard Go-Live** | Build observability dashboard using e.g. Grafana/Datadog monitoring: latency, cost, autonomy score, policy violations. | Ops, DevOps | Live dashboard URL |
| **Alert & SLO Configuration** | Define p95 latency, cost per interaction, violation count SLOs; hook to incident management systems (e.g. PagerDuty/Opsgenie). | Ops, Security | Runbook & alert rules |
| **Drift Detection and Re-alignment Loop** | Weekly run: eval harness on fresh data measuring agent accuracy, cost and tone on fresh production logs flagging statistically significant degradation (compare to baseline; auto-ticket if KPI drop > accepted threshold) | Ops, ML Eng | Drift report; retrain tickets |
| **Kill-Switch and Escalation Drills** | Quarterly test of manual and auto shutdown; post-mortem. | Ops, Ethics Partner | Drill report |
| **Regular Ongoing (e.g. Quarterly) Value-Realization Review** | Baseline vs live KPI gap; ROI update. | Product Owner, CFO rep, Steering Committee | NorthStar KPIs actual vs target trend |
| **Underlying Base Model Lifecycle Management** | Governance and tooling to **version, monitor, upgrade, or deprecate** the underlying LLM or fine-tuned checkpoints. | Simulation/Test Engineer, AgentOps Lead | Model registry entries (e.g. MLflow) |

**Outcome**: Agent in **steady-state production with SLOs met**, quarterly ROI verified, and active processes in place for drift re-alignment and future model upgrades.

## Stage‑Gates

1. Cost‑to‑Serve Forecast (after Design).
2. Ethics‑Gate Approval (post Tier‑2/3 Simulation).
3. Production Go / No‑Go (post Feedback sprint).

**RACI Heat‑Map – Stage‑Gates**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Gate** | **Product** | **CISO** | **CFO** | **Process Owner** | **AgentOps Lead** | **Exec Sponsor** |
| Strategic Agent Blueprint | A | C | I | R | I | A |
| Cost‑to‑Serve | A | C | A | R | C | I |
| Ethics Gate | C | A | I | R | C | A |
| Prod Go/No‑Go | R | C | A | A | R | A |

*A=Approver, R=Responsible, C=Consult, I=Inform*

**Appendix**

**References & Lineage**

1. PwC (2024) *Agentic AI: The New Frontier (https://www.pwc.com/m1/en/publications/documents/2024/agentic-ai-the-new-frontier-in-genai-an-executive-playbook.pdf)*
2. McKinsey (2025) *How COOs maximize operational impact from gen AI and agentic AI* *(https://www.mckinsey.com/capabilities/operations/our-insights/how-coos-maximize-operational-impact-from-gen-ai-and-agentic-ai)*
3. BCG (2025) *AI Agents as the All‑Stars (https://www.bcg.com/publications/2025/how-ai-can-be-the-new-all-star-on-your-team)*
4. Agent Oriented Software Engineering (AOSE) literature (Wooldridge et al.)
5. OSS tool communities – LangChain, CrewAI, AutoGen, agentbench

**Publication & Community Roadmap**

*Steps 0‑9 as outlined in prior guidance, including license, repo structure, CHANGELOG, first community call to provide feedback, guidance and help evolve this base framework with the following guidelines:*

1. *Keep the framework focused on building agentic AI systems for the* ***enterprise.***
2. *Carve out and evolve sector specific activities or even related frameworks e.g. healthcare sector may call for a very specific set of activities esp. around ethical, regulatory, and ethical compliance of any agentic AI system.*

*End of Playbook v4*